## Slide 1: Generating Personalized Images for Commercial Use with Stable Diffusion
Utilizing GPT-4 and SDXL for Image Generation
Presented by: [Your Name]
Date: [Today's Date]

## Slide 2: Use Case
Purpose:
- Advertisement and commercial purposes
Goal:
- Generate images based on customer personality, behavior, and identity

## Slide 3: Data Requirements
Personas:
- Various types such as adventurous, sporty, traditional, etc.
Nissan Cars:
- High-quality images

## Slide 4: Workflow Overview
Step 1: Create prompts for SD using GPT-4
- Example prompt: "A traditional 46-year-old man using a Nissan Altima."
Step 2: Pass prompts to SDXL
- Generate images using SDXL based on the prompts

## Slide 5: Development Timeline
Customize/Nissan Data for GPT-4:
- Duration: 5 days
Persona/Nissan Images for SDXL Training:
- Duration: 5 days

## Slide 6: Data Curation
Creating and refining SD prompts:
- Frontend: 1-2 days
- Backend: 1 week

## Slide 7: SDXL Training
Training on Personas and Nissan Cars:
- UI: 1-2 days
- Backend: 3-4 weeks

## Slide 8: Prompt to Image Generation
Using GPT-4 Prompts with SDXL:
- Choosing specific personas and car models
- UI: 2 days
- Backend: 2 weeks

## Slide 9: Conclusion
Summary:
- Efficiently generating personalized images for commercial use
- Leveraging GPT-4 and SDXL for high-quality outputs
Next Steps:
- Implement the outlined workflow
- Continuous refinement based on feedback