## Slide 1: General Estimation
Overview of tasks and estimated effort

## Slide 2: Task Estimations
S.No | Category | Task | Details | Estimate (FTE)
1 | Authentication | Integration with GD | Implement OIDC integration with GD | 15
2 | Authorization | Role based authorization | Design and Implementation | 10
3 | Data Preparation | API | API for code generation for preparing data for POCs | 7
4 | Infrastructure | ModeX Infrastructure creation |  | 20
5 | Infrastructure | Open AI service implementation |  | 10
6 | CI/CD | Containerization | Docker file creation for each POC | 7
7 | CI/CD | Deployment pipeline | Create deployment pipeline for code deployment | 7

## Slide 3: UI Estimation
Overview of UI tasks and estimated effort

## Slide 4: UI Task Estimations
S.No | Screen | Details | Estimate (FTE)
1 | All Users - Landing Page |  | 10
2 | All Users - Document Upload |  | 5
3 | All Users - Chat Screen |  | 5
4 | Admin Users - Reports Screen |  | 10
5 | All Users - Chat History, Feedback |  | 7
6 | Admin Users - Select a model for a use case | This model should be updated in the DB and all processing should be done against that model for the use case | 10