## Slide 1: General Estimation
Overview of tasks and estimated effort

## Slide 2: Task Estimations
S.No | Category | Task | Details | Estimate (FTE)
1 | Authentication | Integration with GD | Implement OIDC integration with GD | 15
2 | Authorization | Role based authorization | Design and Implementation | 10
3 | Data Preparation | API | API for code generation for preparing data for POCs | 7
4 | Infrastructure | ModeX Infrastructure creation |  | 20
5 | Infrastructure | Open AI service implementation |  | 10
6 | CI/CD | Containerization | Docker file creation for each POC | 7
7 | CI/CD | Deployment pipeline | Create deployment pipeline for code deployment | 7

## Slide 3: UI Estimation
Overview of UI tasks and estimated effort

## Slide 4: UI Task Estimations
S.No | Screen | Details | Estimate (FTE)
1 | All Users - Landing Page |  | 10
2 | All Users - Document Upload |  | 5
3 | All Users - Chat Screen |  | 5
4 | Admin Users - Reports Screen |  | 10
5 | All Users - Chat History, Feedback |  | 7
6 | Admin Users - Select a model for a use case | This model should be updated in the DB and all processing should be done against that model for the use case | 10

## Slide 5: API Estimation
Overview of API tasks and estimated effort

## Slide 6: API Task Estimations
S.No | API | Details | Estimate (FTE)
1 | Authentication API | Input - User id, authentication token; Output - JWT token with user roles | 1
2 | Authorization API | Database with user roles | 1
3 | File Upload API | Input - files (excel, PDF, PPT, text); Output - Response code | 5
4 | File Upload API | Save files to S3; Input - single file; Output - Response code | 1
5 | Fine tuning API | Convert file to embeddings and save in vector store | 5
6 | Fine tuning API | Trigger fine tuning. Update status in DB; Input - prompt; Output - Response from LLM | 5
7 | Chat API | Input - user id; Output - Response from LLM with RAG | 3
8 | Chat History API | Input - user id, chat id; Output - Response code | 3
9 | Feedback API | For a chat user can submit a feedback (thumbs up/down or star rating); Input - LLM, Date, user id (or combinations) | 5
10 | Reports API | Output - Token consumption | 5
11 | Download API | API to download file | 3
12 | Job status API | API to find the status of fine tuning jobs or embedding conversion process | 10
13 | Code Generation API | API to generate code for a given input | 8

## Slide 7: Processing Estimation
Overview of Processing tasks and estimated effort

## Slide 8: Processing Task Estimations
S.No | Process | Details | Estimate (FTE)
1 | Fine Tuning | LLM Finetuning Mixttral; Model should be configurable in DB. Switching the model should be just a matter of selecting the model from the UI | 
2 | Process per LLM to do RAG or retrieve data |  | 
3 | Capture Token Consumption | Calculate token consumption per user/model/API | 

## Slide 9: API Estimation
Overview of API tasks and estimated effort

## Slide 10: API Task Estimations
S.No | API | Details | Estimate (FTE)
1 | Authentication API | Input - User id, authentication token; Output - JWT token with user roles | 5
2 | Authorization API | Database with user roles | 3
3 | File Upload API | Input - files (excel, PDF, PPT, text); Output - Response code | 5
4 | File Upload API | Save files to S3; Input - single file; Output - Response code | 3
5 | Fine tuning API | Convert file to embeddings and save in vector store | 5
6 | Fine tuning API | Trigger fine tuning. Update status in DB; Input - prompt; Output - Response from LLM | 1
7 | Chat API | Input - user id; Output - Response from LLM with RAG | 5
8 | Chat History API | Input - user id, chat id; Output - chat history | 3
9 | Feedback API | For a chat user can submit a feedback (thumbs up/down or star rating); Input - LLM, Date, user id (or combinations) | 3
10 | Reports API | Output - Token consumption | 5
11 | Download API | API to download file | 3
12 | Job status API | API to find the status of fine tuning jobs or embedding conversion process | 10
13 | Code Generation API | API to generate code for a given input | 5

## Slide 11: Automatic Grouping of VOC Estimation
Overview of Automatic Grouping of VOC tasks and estimated effort

## Slide 12: Automatic Grouping of VOC Task Estimations
S.No | Category | Task | Details
1 | Data preparation | Analysis and Data Preparation | There are multiple data sources - data from Drive, QIDEA, C360, X360
2 | GenAI Implementation | Sentiment Analysis | Classify based on +ve or -ve comments
3 | GenAI Implementation | Clustering | Classify based on age, region, cars, parts
4 | GenAI Implementation | Implementation of Charts (Backend + Frontend) | Generate Charts based on cluster/data provided
5 | Model Finetuning | Finetune and test the models based on the data | Test Finetuning process due to large amount of data

## Slide 13: Stable Diffusion Estimation
Overview of Stable Diffusion tasks and estimated effort

## Slide 14: Stable Diffusion Task Estimations
S.No | Category | Task | Details
1 | Data Preparation | For RAG, prepare data and upload | Data for Nissan cars and personas
2 | Data Preparation | Identify Images and upload to S3 | Data of Nissan Cars and personas
3 | Training SD | Training SDXL based on Nissan car images | Developing, Testing the trained models
4 | GenAI Implementation | RAG | Generate prompt for SD based on the context
5 | Choosing Adapters | Selecting adapters based on the prompts from GenAI | 

## Slide 15: Job Type Classification Estimation
Overview of Job Type Classification tasks and estimated effort

## Slide 16: Job Type Classification Task Estimations
S.No | Category | Task | Details
1 | Data Preparation | Analysis and Data Preparation | 
2 | GenAI Implementation | RAG | Classify Job type
3 | GenAI Implementation | Implementation of Charts (Backend + Frontend) | Creating Charts and graphs
4 | Model Finetuning | Finetune and test the models based on the data | Test Finetuning process due to large amount of data

## Slide 17: Response to VOC Estimation
Overview of Response to VOC tasks and estimated effort

## Slide 18: Response to VOC Task Estimations
S.No | Category | Task | Details
1 | Data Preparation | Analysis and Data Preparation | 
2 | GenAI Implementation | RAG | Classify Job type
3 | Model Finetuning | Finetune and test the models based on the data | Test Finetuning process due to large amount of data

## Slide 19: Engage Bot Estimation
Overview of Engage Bot tasks and estimated effort

## Slide 20: Engage Bot Task Estimations
S.No | Category | Task | Details
1 | Data Preparation | Analysis and Data Preparation | 
2 | GenAI Implementation | RAG | Generate details based on articles and other data
3 | Model Finetuning | Finetune and test the models based on the data | Test Finetuning process due to large amount of data

## Slide 21: Source Code Generation Estimation
Overview of Source Code Generation tasks and estimated effort

## Slide 22: Source Code Generation Task Estimations
S.No | Category | Task | Details
1 | Data Preparation | Analysis and Data Preparation | 
2 | GenAI Implementation | Code generation | Generate code based on the specifications provided. This involves code generation, testing
3 | Model Finetuning | Finetune and test the models based on the data | 

## Slide 23: Source Code Generation Estimation
Overview of Source Code Generation tasks and estimated effort

## Slide 24: Source Code Generation Task Estimations
S.No | Category | Task | Details
1 | Data Preparation | Analysis and Data Preparation | 
2 | GenAI Implementation | Code generation | Generate code based on the specifications provided; This involves code generation, testing
3 | Model Finetuning | Finetune and test the models based on the data |