## Slide 1: Project Workflow and Development Plan
Overview of VOC, Blockages, Workflow, and Development Steps

## Slide 2: Voice of Customer (VOC)
1. Customers (Feedback) -> Excel
2. Complaints (+, -) -> Pivot + Containment Analysis
3. C (Clustering - cars, region, parts, service, dealership)

## Slide 3: Blockages
1. Review from cust (might be OK) but seems to be too machine
2. Amount of Data

## Slide 4: Workflow
1. Data (Structure), Analysis -> 2 weeks
2. Format Data (Program to generate data) -> 2 weeks
3. LDA (Subtopics analysis, defect identification) -> 4 weeks

## Slide 5: Development Steps
1. Upload
2. Moves the files (UI: 1-2 days, Backend: 4 weeks)
3. Merge (First-time should)
4. Process Complete
5. Show the results (Download) (UI: 2-3 days, Backend: 4-5 days)
6. IP (Reasons for clustering) (UI: 1-2 days, Backend: 3-4 days)
7. Reports (1 week)